## Slide 1: SDLC METHODOLOGIES
Arunraj R.
Business Analyst

## Slide 2: AGENDA
What is SDLC?
Different stages of SDLC
Different types of SDLC Models
Comparison of Traditional and Agile Methodology.

## Slide 3
What is
SDLC ?

## Slide 4
Software Development Life Cycle
It is a process used by software industry to design, develop and test high quality software's.

## Slide 5
DIFFERENT STAGES OF SDLC

## Slide 6
PLANNING and requirements analysis

## Slide 7
DEFINE
requirements

## Slide 8
DESIGN

## Slide 9
BUILD

## Slide 10
TEST

## Slide 11
DEPLOY

## Slide 12
MAINTAIN

## Slide 13
DIFFERENT SDLC models

## Slide 14
Traditional methodology
agile methodology
Waterfall Model
Iterative Model
Spiral Model
V Model
Scrum
Test Driven Development
Extreme Programming
Crystal, BDD, FDD and more……

## Slide 15
Waterfall model

## Slide 16
This model is used only when the requirements are very well known, clear and fixed.
Product definition is stable.
Technology is understood.
There are no ambiguous requirements
Ample resources with required expertise are available freely
The project is short.
WHEN TO USE THE WATERFALL MODEL:
Very less customer enter action is involved during the development of the product. Once the product is ready then only it can be demoed to the end users. Once the product is developed and if any failure occurs then the cost of fixing such issues are very high, because we need to update everywhere from document till the logic.

## Slide 17
Agile MANIFESTO

## Slide 18
Agile methodologies

## Slide 20
SCRUM

## Slide 21
KANBAN BOARD

## Slide 22
AGILE
TRADITIONAL

## Slide 24
ANY
QUESTIONS/FEEDBACKS ?

## Slide 25
** All images shamelessly stolen from GOOGLE.